1️⃣ Backend Component

| User Story | Original Hours | My Estimate | Notes / Assumptions |
| --- | --- | --- | --- |
| Backend Component Requirements & Collaboration | 24 | 28–32h | Includes clarifying data flows, dependencies with frontend, middleware, and external APIs. Could stretch if multiple teams involved. |
| SQL ERD & Database Development | 18 | 20–24h | Schema design, relationships, indexing, constraints, and migration scripts. More if data volume or normalization is complex. |
| Middleware API & Service Layer Module | 18 | 22–26h | Covers REST endpoints, validation, error handling, and integration with DB & auth layers. Consider async processing and transaction management. |
| Document Management Module | 8 | 10–12h | CRUD for documents, storage integration (local/cloud), versioning, security checks. Complexity grows with file types or size limits. |
| Scheduled Service Module | 8 | 10–12h | Cron jobs, scheduled tasks, reporting, batch processes. Edge cases: failures, retries, logging. |
| System Activity Auditing Module | 8 | 10–12h | Track user actions, admin operations, compliance requirements. Consider DB storage & performance impact. |
| Application Audit Logs | 8 | 10h | Separate logging system, retention policies, and integration with monitoring tools. |
| Host Response Time & Profile Verification Tag | 24 | 28–32h | Performance tracking, benchmarking, verification workflows. Could involve instrumentation and metrics dashboards. |
| Conditional Workflows | 16 | 20h | Dynamic business logic execution, branching, and exception handling. Complexity rises with number of workflow variations. |

Total Backend Component Estimate: ~158–186h

2️⃣ Firebase Component

| User Story | Original Hours | My Estimate | Notes / Assumptions |
| --- | --- | --- | --- |
| Firebase Requirements & Collaboration | 4 | 4–6h | Clarifying integration points, auth, notifications, and event handling. |
| Firebase Component Framework | 6 | 6–8h | Setup project, Firestore/Realtime DB, authentication rules, security. |
| Create Toastr Notification Service | 6 | 6–8h | Real-time notifications, error/success messages, UI hooks. |
| REST Event Listener | 6 | 6–8h | Listening to backend triggers, processing events, retries & error handling. |
| Corner Case, Validation & Error Scenarios | 6 | 6–10h | Offline handling, malformed events, rate limiting, edge cases. |

Total Firebase Estimate: ~28–40h

3️⃣ Documentation, QA & Code Revisioning

| User Story | Original Hours | My Estimate | Notes / Assumptions |
| --- | --- | --- | --- |
| Quality Assurance Testing & Bug/CR Identification | 160 | 180–200h | End-to-end functional, regression, cross-browser/device testing, reporting, re-testing fixes. |
| Project & Resources Setup & Planning | 40 | 40–50h | Initial project setup, repo structure, CI/CD pipelines, resource allocation, sprint planning. |
| Release Notes, Task Tracking, Breakdown, Assignment & Reporting | 160 | 180–200h | Maintaining tasks, progress updates, documenting features & bug fixes. Can stretch depending on team size and frequency. |
| Peer Review Management | 18 | 20–24h | Code reviews, design reviews, providing feedback, integrating suggestions. |
| Technical Debt Identification | 18 | 20–24h | Reviewing legacy code, highlighting performance/security issues, planning refactors. |

Total Documentation & QA Estimate: ~440–498h

📊 Overall Estimates (Realistic Ranges)

| Component | Total Hours |
| --- | --- |
| Backend Component | 158–186h |
| Firebase | 28–40h |
| Documentation / QA / Code Review | 440–498h |

Grand Total Estimate: ~626–724h