Login/Registration Wizard Detailed Estimate

1️⃣ Requirements – 6h
Reasonable if:

- Standard email/password auth

- No SSO / OAuth / MFA / device trust

If you include:

- 2FA / email verification flows

- Password strength rules

- Rate limiting / account lockout policy
Verdict: 6–10h realistic

2️⃣ Mockup & Design – 10h
Fine if:

- You’re using an existing design system

- Desktop & mobile responsive layout is straightforward

If:

- Custom animations

- Multi-step wizard UI transitions

- Complex error states
Then 10h might be slightly tight
Verdict: 10–12h

3️⃣ API & Service Layer – 28h
Considerations:

- Token storage / refresh token flow

- Encryption & secure local storage

- Retry logic & error mapping

- Async validation / offline support

Verdict: 28–32h realistic

4️⃣ Wizard Implementation – 22h
Factors:

- Multi-step registration flow

- State persistence between steps

- Validation-heavy forms

- Async error handling, mapping backend errors to UI
Verdict: 20–24h realistic

5️⃣ Forgot/Reset Password – 8h
Often underestimated because:

- Token expiration / deep linking

- Edge cases: link already used, multiple reset requests

- UX feedback states for success/failure

Verdict: 8–10h realistic

6️⃣ Corner Cases, Validation & Errors – 4h
Typical auth corner cases:

- Network failure mid-step

- Token expires during registration

- Backend returns 500 or malformed error

- Retry race conditions / multiple sessions

- User closes app mid-step

Verdict: 6–12h realistic (4h is optimistic)